UNIVERSITY MAJOR PROJECT | WORKING DESIGN DOCUMENT

MORROWLAKE MANOR

The House Remembers

A first-person architectural mystery set in a Victorian lakeside manor.

| Document status | Working GDD - version 0.2 (23 August 2026) |
| --- | --- |
| Engine | Unreal Engine 5.6, C++ and Blueprint |
| Design reference | Environmental storytelling and player-led discovery, informed by BioShock |
| Prepared for | University major project / dissertation development |

# Document purpose

This Game Design Document defines the playable scope for Morrowlake Manor. It records what is already working, the systems still required, and the story structure that connects the manor architecture to the player journey. It is deliberately a living document: features should be added only when they support the mystery, the route through the house, or the final journey to the past.

DESIGN INTENT The player does not repeatedly time-travel. They investigate a ruined present, restore the systems that reveal the truth, and make one earned journey to the past for the final act.

# Contents

High concept and player promise

BioShock-informed design approach

Story, mystery and progression

Mechanics already implemented

Mechanics still required

Gameplay systems and item structure

Level, art and audio direction

HUD, inventory and UI

Technical plan, testing, risks and dissertation focus

# 1. High concept

Morrowlake Manor is a single-player first-person mystery set in a decaying Victorian manor beside a dark lake. The player wakes disoriented near a damaged experimental machine. A tape recorder, blueprints, keys and physical clues guide them through the house, the generator house, the attic and the tower. Restoring power opens new routes and ultimately enables one journey into the past, where the player can witness and understand the event that destroyed the house.

## Player promise

Explore a believable architectural space where every room has a narrative purpose.

Collect physical evidence and inspect it to reveal usable clues, not only lore.

Restore practical systems - electricity, lighting, doors and machinery - to change the player’s available route.

Discover a story through tapes, objects, rooms and environmental details.

Earn one dramatic transition to the past and revisit the manor with new meaning.

## Audience and format

| Area | Decision |
| --- | --- |
| Genre | First-person narrative exploration / mystery |
| Session target | 30-60 minute vertical slice; expandable for a final project |
| Mood | Woody, rustic Victorian, lakeside isolation, quiet tension |
| Player skill | Accessible exploration; no fast combat requirement |
| Primary platform | Windows PC |

# 2. BioShock-informed design approach

BioShock is the right reference because its identity comes from atmosphere, environmental narrative, recordings and gated exploration rather than from its combat alone. Morrowlake Manor should take these principles, but not copy BioShock’s setting, characters, art direction or mechanics.

| Reference principle | Morrowlake Manor application |
| --- | --- |
| Environmental storytelling | Furniture, broken systems, light, architecture and object placement show who used each room and what happened. |
| Audio recordings | Tapes provide optional context while a few required tapes establish the main route. |
| Gated exploration | Keys, the fuse, generator power and machine components unlock meaningful locations. |
| Player curiosity | Optional evidence enriches the story without blocking the main ending. |
| World reaction | Power changes lights, cable glow, sound and access, proving that player actions matter. |

DISSERTATION CONNECTION The manor is a narrative system, not a backdrop: its physical layout controls access, mood and the order in which the player understands the story.

# 3. Narrative foundation

## Premise

The player wakes in the abandoned Morrowlake Manor beside a bed, chamber or damaged time machine, with no clear memory of how they arrived. A tape explains that the machine failed and that restoring power is the only way to understand what happened. The player finds blueprints and evidence, repairs the generator, reaches the tower, activates the machine and travels back once to the night of the disaster.

## Narrative questions

Who built the machine, and why was it hidden inside the manor?

Why was power cut, and who removed the missing fuse?

What happened at the energy tower on the night the house was abandoned?

Why did the player wake beside the failed machine?

What must the player decide or do after witnessing the past?

## Story acts

| Act | Location / action | Player understanding |
| --- | --- | --- |
| I - Awakening | Bedroom/chamber and nearby corridor. Player finds first tape and first blueprint. | The manor is abandoned, but someone expected the player to wake. |
| II - Investigation | Main house, locked rooms, attic routes, pool/generator house. | Objects and room layouts reveal a family, experiment and worsening situation. |
| III - Restoration | Generator house, cable route and tower access. | Restoring power is both a practical goal and evidence of the machine’s purpose. |
| IV - The past | A single time-machine activation returns the player to the night of the event. | The player sees the full cause-and-effect story, not a repeated time loop. |
| V - Resolution | Past manor / tower confrontation or final discovery. | The player learns their relationship to the event and completes the project ending. |

# 4. Critical path and optional discovery

The main story uses a clear dependency path so the player does not become lost. Within each stage, optional clues may be found in different rooms and in a different order. This combines authored storytelling with exploration freedom.

Wake beside the machine; play the introductory tape.

Collect Blueprint 01: Manor Overview.

Use its clue to locate the locked route or generator house.

Find the key and the missing fuse / machine component.

Repair and switch on the generator.

Use electricity to activate lights, illuminate routes and access the next key location.

Collect the final blueprint or tower record.

Reach the tower and start the repaired time machine.

Travel to the past once and reveal the event.

## Optional evidence

Audio tapes: character voices, warnings and personal history.

Letters, photographs and small objects: character relationships and motive.

Annotated blueprints: hidden routes, room uses, tower connection.

Environmental scenes: a half-packed room, a burned control panel, a meal left untouched.

Map markers: only unlocked when a discovered clue justifies them.

## 5. Mechanics already built or started

| Mechanic | Current evidence | Status / next action |
| --- | --- | --- |
| Generator interaction | Generator Actor toggles on/off with the E key while the player is in its trigger volume. | Working prototype. Replace direct input later with one shared interaction system. |
| Generator visual state | Screen material changes between offline and online materials. | Working. Use as immediate feedback for restored power. |
| Generator sound | Audio Component plays while the generator is running; sound can be spatialized with attenuation. | Working / configured. Tune falloff and volume in Unreal. |
| Power state | Generator exposes IsRunning(); a material parameter collection was started for global power effects. | Working. Generator state now drives powered doors, monitors, materials and downstream machinery. |
| Powered lights | Point-light actor checks whether the generator is running. | Working prototype. Place automatic lights where power alone is enough. |
| Manual light switches | PoweredLight includes Requires Switch and Switch On states; LightSwitch class has been created. | Prototype exists. Finish linking each wall switch to its light. |
| Interaction zones | Box triggers enable/disable nearby interaction with the generator. | Working across multiple actors. Continue consolidating input into one shared interaction manager. |
| Cable spline | A spline cable Blueprint and its construction script create cable segments. | Working visual object. Add animated emissive power material next. |
| Materials | Generator screen materials and texture/UV edits are set up. | Working. Maintain a material index list per mesh. |
| Physical-material footsteps | Wood physical material is assigned to at least one floor surface. | Started. Repeat for stone, metal and grass. |
| Architectural map assets | Attic, first-floor and ground-floor blueprint textures have been made/imported. | Working and expanded. Blueprint/evidence assets and live player-marker support are integrated. |

## 6. Mechanics still required

| Mechanic | Current evidence | Status / next action |
| --- | --- | --- |
| Universal interaction | One E-key prompt that detects the nearest valid object. | High - avoids separate input code on every actor. |
| Pickup and inventory | Pick up an item, store it and display its name/icon. | Working foundation: keys, evidence, blueprints, tools and repair components are tracked with HUD feedback. |
| Item inspection | Open an item, rotate/zoom it if required and reveal its description/clue. | High - central narrative mechanic. |
| Task / quest manager | Tracks objective states and shows current lead. | High - maintains story order. |
| Locks and keys | Named key opens a named door; show feedback if the key is missing. | Working reusable key/door foundation, with new attic and pool-house key content added. |
| Blueprint/map UI | Collected maps display with current area and discovered annotations. | Working foundation with evidence widgets, schematic screens and live blueprint player markers. |
| Tape recordings | Pickup, library/history, subtitles and optional playback. | High - gives narrative voice. |
| Time machine finale | Require correct components; perform one past-state transition. | In active integration: portal repair requirements, destination entry, activation states and level travel are implemented. |
| Past version of manor | A second level or state with intact lighting, objects and final story event. | High - do not try to dynamically rebuild every object at first. |
| HUD and pause/inventory menus | Vignette, clock/date, objective, evidence screen and settings. | HUD and inventory are substantially implemented; visual polish, accessibility and pause/settings work remain. |
| Save/checkpoint system | Save objective, inventory and power states. | Medium - supports playtesting. |
| Ending | Final event, credits/restart and a clear outcome. | Medium - needed for a complete dissertation build. |

# 7. System specifications

## Interaction system

Every usable actor should implement the same simple interaction contract: display a prompt, check any requirement, execute an action, and return feedback. Examples: “E - Pick up Fuse”, “E - Use Generator”, “Locked: Generator House Key required”. The existing generator trigger is a valid prototype; the next version should make the player character or Interaction Manager responsible for the E key so only one object receives input at a time.

## Inventory and item data

| Item field | Example |
| --- | --- |
| Item ID | Fuse_Damaged_01 |
| Display name | Damaged Generator Fuse |
| Short description | A burned high-voltage fuse removed from the manor generator. |
| Inspection clue | The stamped serial number matches the tower junction box. |
| Icon / mesh | Inventory icon and optional inspect mesh |
| Item type | Key item, blueprint, tape, evidence, component |
| Use requirement | Restores generator power when used at the generator |
| Narrative state | Unlocks task: Restore the Power |

## Suggested item sequence

| Item | Purpose | Unlock / next lead |
| --- | --- | --- |
| Tape 01: Wake Protocol | Sets mystery and immediate objective. | Find the manor blueprint. |
| Blueprint 01: Manor Overview | Introduces map interface and generator route. | Find the generator house key. |
| Generator House Key | Opens secure generator location. | Search for the missing fuse. |
| Damaged Fuse | Restores electricity. | Power reveals tower connection. |
| Blueprint 02: Tower Circuit | Explains final machinery requirement. | Find the time-machine component. |
| Machine Component | Completes activation requirement. | Travel to the past. |

# 8. Level and architectural design

The house is the player’s puzzle. Routes should communicate the story without relying only on a text objective. Doors, balconies, stairs, windows, the attic, generator house, pool house and energy tower must have purposeful roles in the progression path.

| Area | Gameplay role | Narrative role |
| --- | --- | --- |
| Bedroom / chamber | Starting area; tape and first clue. | Shows the player was expected. |
| Main hall | Hub and route visibility. | Displays social history of the manor. |
| Studies / office / library | Keys, letters and blueprint evidence. | Reveals research and the machine project. |
| Generator house | Fuse repair and power restoration. | Shows the experiment became physical and dangerous. |
| Attic | Higher-risk archive / hidden route. | Stores records the family wanted hidden. |
| Pool house / lake edge | Optional evidence and exterior contrast. | Connects manor isolation to the landscape. |
| Energy tower | End-game destination. | Focuses the final cause of the disaster. |
| Past manor | Final investigation and resolution. | Lets the player reinterpret the ruined present. |

LEVEL RULE Every critical item needs a visible clue that points toward it. Avoid hiding required progression items with no readable environmental guidance.

# 9. UI and user experience

The playable HUD should be quiet. The player should see the setting, not a permanent wall of interface. The stronger decorative UI appears when they open their Evidence/Inventory screen.

| Screen | Required content | Visual direction |
| --- | --- | --- |
| HUD | Current lead, subtle date/time, optional dawn indicator, interaction prompt. | Dark wood and brass; restrained vignette; no constant minimap. |
| Evidence / inventory | Item list, selected item, short description, inspection clue, task list. | Victorian case-file feeling with worn paper, brass dividers and cold moonlight. |
| Map / blueprint | Collected floor plans, current position if desired, discovered markers. | Blueprint cyan overlay placed over aged paper or archival board. |
| Pause / settings | Resume, controls, audio, accessibility, quit. | Clear and practical; not overloaded with story decoration. |
| Past transition | Date/time changes once, accompanied by strong sound/light shift. | Warm inhabited past versus cold decayed present. |

## Time display

The clock is a mood and pacing tool, not a repeated time-loop mechanic. It can show the current date/time and shift once when the player enters the past. Do not use a hard game-over countdown unless it is tested and shown to improve the experience.

# 10. Art, lighting and sound direction

Art: weathered wood, dark lake water, Victorian construction, old brass fittings, faded wallpaper and practical machinery.

Present: cold moonlight, sparse emergency light, deep shadows, dust and decay.

Power restored: local pools of warm light, cable glow and machinery movement/noise.

Past: warmer occupied interior, active lamps, clearer colour and human traces.

Sound: quiet exterior lake ambience; creaking wood and footsteps; localized generator hum; tape recorder voices; tower electrical presence.

Use light and sound as navigation feedback: a powered room should feel different before the player reads any text.

# 11. Technical implementation plan

| System | Recommended Unreal approach |
| --- | --- |
| Shared power | Keep bIsRunning in AGenerator; notify or query powered actors. Continue using MPC_Power for materials such as the cable. |
| Item definitions | Create a Blueprint Data Asset or C++ struct with name, icon, description, clue, type and key ID. |
| Pickups | A pickup actor references its item data and calls AddItem on an Inventory Component. |
| Objectives | QuestManager / GameInstance subsystem holds current objective and completed flags. |
| Doors | Door actor checks a required key tag or quest state before opening. |
| Past event | Use a separate “Past” level or a carefully controlled duplicate set for the final act. This is simpler and safer than rebuilding the whole present map at runtime. |
| Saving | SaveGame stores inventory IDs, objective flags, generator state and current level. |
| Audio | Audio Components with attenuation for machine sounds; Sound Cue / MetaSound if later required. |

# 12. Scope, testing and risk

## Minimum viable vertical slice

Wake-up room, tape pickup, one blueprint and one key.

Generator house with fuse, generator interaction, screen material, sound and powered light result.

One locked door opened through the evidence/key sequence.

Inventory screen showing short description and clue.

One tower / time-machine activation sequence leading to a small past version of one room.

A complete ending message or event.

## Stretch goals

Full 3D rotate/zoom inspection.

Animated energy pulse travelling down the cable.

Multiple optional tape recordings with subtitle history.

Detailed blueprint annotations that update as discoveries are made.

More than one past room and multiple ending interpretations.

## Risk controls

| Risk | Control |
| --- | --- |
| Too many mechanics | Finish one complete clue-to-reward path before adding more rooms or items. |
| Player gets lost | Every critical step must have a visual clue, objective update or map annotation. |
| C++ complexity | Use C++ for reusable systems and Blueprint for placing assets and tuning links. |
| Past level too expensive | Use a smaller final past level or only the key rooms; do not duplicate the whole mansion early. |
| Story becomes unclear | Keep the main path to six key items. Put extra lore in optional evidence. |

# 13. Dissertation framing

A strong dissertation claim is: “Morrowlake Manor uses architectural layout and environmental systems to structure player-led narrative discovery.” The project can evaluate whether players understand the intended sequence through the house, whether blueprints and objects help them navigate, and whether restoring power meaningfully changes their reading of the environment.

## Possible evaluation questions

Can players identify their next goal without being told by a long text instruction?

Do players understand the relationship between the generator, lights, cable and tower?

Do maps/blueprints make the architecture easier to understand and more meaningful?

Does visiting the past make players reinterpret objects and rooms seen in the present?

Which environmental clues are noticed, ignored or misunderstood?

# 14. Reference notes

BioShock is used here as a design reference for environmental narrative, audio-based storytelling and gated exploration; it is not a template to reproduce. The following sources are useful for supporting this discussion in your dissertation:

Ken Levine, “Storytelling in BioShock: Empowering Players to Care about Your Stupid Story,” Game Developers Conference, 2008. https://www.gdcvault.com/play/301/Storytelling-in-BIOSHOCK-Empowering-Players

Ken Levine interview, “Ken Levine on BioShock’s Narrative Drive,” Game Developer / Gamasutra, 2007. https://www.gamedeveloper.com/design/ken-levine-on-bioshock-s-narrative-drive

Harvey Smith and Matthias Worch, “What Happened Here? Environmental Storytelling,” Game Developers Conference, 2010. https://www.gdcvault.com/play/1012696/What-Happened-Here-Environmental

BioShock on Steam, product overview and genre/context. https://store.steampowered.com/app/7670/BioShock/

# 15. Development progress update

Snapshot: 23 August 2026. This section records verified project progress visible in the current Unreal project and source tree. Systems described as implemented may still require level integration, tuning and full-route playtesting before the public vertical slice is complete.

## Implemented or substantially advanced

Expanded playable content: manor and grounds work now includes attic/key content, portal assets, a dedicated 1950 map, detective-office and character content, and additional environmental art and sound.

Energy Tower restoration: staged component requirements, inventory consumption, restoration progress, code entry, material/light feedback, HUD objective updates and delivery of power to the portal are represented in C++ and Blueprint assets.

Portal and destination flow: the portal accepts its tower cable and calibration reader, checks for the portal wrench, tracks repair states, accepts a destination date/code, plays an activation sequence and can travel to a configured destination level.

Inventory and evidence: the player inventory now tracks named keys, evidence/blueprints, tools and repair items, with removal/consumption paths for machinery installation.

HUD and guidance: interaction prompts, objective updates, status panels, counters and item notifications have been expanded and restyled.

Powered-world reactions: powered doors, double doors and a multi-monitor interactive PC can respond to the generator/manor power state; monitor boot and no-power feedback are implemented.

Narrative delivery: a reusable sequential dialogue trigger supports ordered environmental audio lines, and new schematic/evidence screens support puzzle communication.

Performance: event-driven updates replaced several unnecessary ticks/polls, tower display values are cached, and PSO precaching settings were added. A verified warm run reduced observed map load from 60.83 seconds to 23.40 seconds and logged no first-use PSO waits.

## Current vertical-slice route

Explore the abandoned manor, collect keys, tools, evidence and restoration schematics.

Restore generator/manor power and use the changed lights, doors and monitors to open the next route.

Repair the Energy Tower by supplying the required components and entering the discovered tower code.

Use tower power to repair the portal with the cable, calibration reader and wrench.

Enter the destination date and activate the portal to load the 1950 destination level.

## Remaining work before a stable public build

Complete an end-to-end playtest of the clue, generator, tower, portal and 1950 sequence; fix any objective or inventory dead ends.

Repair remaining missing-package references, invalid material combinations and the Energy Tower overlap delegate warnings identified in runtime logs.

Finish lighting, audio, animation, interaction consistency, pause/settings and accessibility polish.

Confirm save/checkpoint behaviour for inventory, power, objectives and level travel.

Package and test a distributable Windows vertical slice before replacing the current development-status-only itch.io page with a downloadable build.

## Scope decision

The project should continue to prioritize one complete, readable route through the manor over adding unrelated rooms or mechanics. The immediate milestone is a stable vertical slice that proves architectural navigation, evidence-led objectives, restoration of power, tower repair and one earned journey to 1950.